## Slide 1: DevSecOps: Secure Cloud Enclaves Sprint 2: Feb 21 - Mar 07
Ethan McIlhenny, Avantika Dasgupta, Josh Manning, Dharmit Dalvi

## Slide 2: What are we doing (MVP)?
Creating secure object storage
  Disable Public Read/Write
  Only allow SSL Requests
  Object Versioning
Extensive Logging
  Object level logging within buckets
  Server access logging to see requests made to a bucket
  Traffic and management events in the cloudspace
  Enable Log file validation
Rotating Accounts and Credentials from the CONS3RT interface
AUTOMATED

## Slide 3: How we are doing it?
CONS3RT creates a “cloudspace” within the MOC environment
  NAT gateways
  Firewall
  Routing
THEY are the only admins
  Allows them to design the environment in such a way that all of this logging can be performed
We will be standing up these services within their framework

## Slide 4: OpenStack Nova Client
API to access images and instances in OpenStack
Connected to MOC Account
Notes: Create instance of openstack

## Slide 5: Creating Object Storage
Using Python Boto to attempt to create buckets on Amazon AWS
  SUCCESS!
Transition script to work with the MOC using EC2 Credentials provided in OpenStack
  Blocked by Keystone authentication on MOC
Transitioned to using Swift API

## Slide 6: Secure Object Storage
Only allow SSL Requests
  Endpoint of Object Storage API: http://kzn-swift.massopen.cloud/swift/v1
  Redirects to an https link → Should already be secure
Disable Public/Read Write // Object Versioning
  Both options within the Swift API calls
  Once we have a working “Create Bucket” script in the MOC we can toggle on these features
Notes: Ssl reqs: swift endpt being used goes thru https, so secure
Be able to toggle at the end, no direct config/implementation needed

## Slide 7: DEMO

## Slide 8: Sprint 2
Completed
  Access to the OpenStack Nova API from the command line
  Boot an instance from the command window
  Create script to make buckets using Python S3 Boto
Challenges
  Documentation for Python S3 Boto missing on MOC Website
  Using the Object Store API to interact with MOC CEPH

## Slide 9: Potential Pivots
The MOC currently supports Kaizen V3, but our client only has v2 enabled
Potential solutions:
  Use MOC’s v2 support (outdated)
  Have a side project/pivot on updating CONS3RT to support Kaizen 3
We have elected to use MOC’s v2 for now, and have successfully connected to CONS3RT on a local kaizenold account
We will talk to our clients on what (if anything) we may be able to contribute

## Slide 10: Future Sprints
Sprint 3: March 7 - March 21
  Start Logging
    Create dedicated bucket for logs
    Enable object level and server access logging
Sprint 4: March 28 - April 11
  Finish Logging
    Enable validation of log files
  Accounts and Credentials
    60-Day password rotation
    Enforcing password specifications